Code Schedule

April
-implement collision detection (walking/jumping/gravity)
-implement picking (cubes change collor when clicked)
-allow cubes to be moved
-AI walking, standing animations
-trailer video for pre-alpha Pix
-make person communication & identification
-AI can receive input from player and other AI
-make AI understand basic language (process unput)

May
-finish AI

June
-skybox
-trees
-water
-(animals)
-fire
-crops
-houses
-doors
-menus
-make person customizablility w/ textures (faces + groups)
-add sound

July
-debug
-organize and comment engine for future projects

September
-publishing