Code Schedule

February
-first 2 weeks:
-picking
-collision detection w/ terrain
-second 2 weeks:
-AI walking, standing animations
-collision detection w/ terrain

March
-make full version of terrain
-allow cubes to be moved
-make person communication & identification
-AI can receive input from player and other AI

April
-make AI understand basic language (process unput)
-make person customizablility w/ textures (faces + groups)

May/June
-trees
-water
-animals
-skybox
-fire
-crops
-houses
-menus
-add sound
July
-debug
-organize and comment for future projects