Code Schedule

February
-next week
-picking
-collision detection w/ terrain
-2D + 3D sound
-skybox
-last week
-make full version of terrain
-decide AI faces
-spheres
-cubes
-models
-hand made
-made from images
-AI walking, standing animations
-collision detection w/ terrain
-trailer video for engine

March
-allow cubes to be moved
-make person communication & identification
-AI can receive input from player and other AI

April
-make AI understand basic language (process unput)

May
-finish AI

June
-trees
-water
-(animals)
-fire
-crops
-houses
-doors
-menus
-make person customizablility w/ textures (faces + groups)
-add sound
July
-debug
-organize and comment engine for future projects